Midterm Report for Research on Complex Temporal Reasoning

Executive summary. This project investigates complex temporal reasoning for question answering using the TRAM benchmark, and develops a profile-driven multi-model workflow to improve accuracy and interpretability. TRAM is designed as a large-scale temporal reasoning benchmark with ten tasks in multiple-choice format, aggregating multiple sources and generation methods, and providing standardized evaluation splits. [1] Building on the project’s opening objectives (fine-grained temporal reasoning analysis, benchmarking, and workflow-based improvement), this midterm stage has delivered: (i) a reproducible evaluation pipeline with strict profile_build/report_eval split to mitigate leakage; (ii) an automatic model capability profiling layer; and (iii) two operational orchestration workflows—Router-only and Router+GatedCritic v2—with audits and statistical reporting aligned to the midterm template requirements. fileciteturn0file1 fileciteturn0file0

On Hour Adjustment (24h) (“Hour24”), split-based evaluation (report n=50) shows Profile-Router exceeding the strong single-model baseline (0.98 vs 0.94 accuracy) with lower latency, while statistical power remains limited at this sample size (McNemar p=0.625). A targeted audit confirmed that apparent Router vs CriticV2 differences under zero critic calls were attributable to generation stochasticity, not critic contribution. Under a strict temperature=0.0 repeated-run setting (three repeats on the same report set), Router-only achieved mean=1.0000, std=0.0000, while Single-Best mean=0.9533, std=0.0115—supporting the robustness of routing gains in this subtask.

On Time Zone Conversion (“TZ”), a scoring-alignment issue was identified and corrected by normalizing gold answers to HH:MM while preserving gold_original, preventing false “all-zero accuracy with perfect parsing” artifacts. The first formal split run (report n=50) indicates an accuracy trend favoring routing (Profile-Router 0.40 vs Single-Best 0.32) with reduced latency. However, CriticV2 exhibited destructive behavior: critic triggered on 50/50 samples, overrode every answer, and achieved only 1 successful correction. Route-score diagnostics show route_score is constant (0.36) across all TZ samples, making threshold gating non-calibratable; gate sweep confirms the best cost-accuracy frontier is achieved by not triggering critic (best observed 0.46 with critic_call_rate=0).

Overview

The project title “Research on Complex Temporal Reasoning” covers systematic benchmarking and deeper mechanistic analysis of temporal reasoning phenomena, including ordering, frequency, duration, temporal relations, and temporal arithmetic, where many prior temporal QA datasets only partially cover the full reasoning space. fileciteturn0file0 TRAM addresses this by aggregating ten temporal reasoning tasks into a unified benchmark and standard evaluation protocol, providing a comprehensive testbed for evaluating LLM temporal reasoning capabilities. [1]

Within this umbrella, the midterm research focus has converged to a rigorous and testable direction: profile-driven multi-model orchestration for temporal reasoning. The central hypothesis is that different models exhibit complementary strengths across temporal subcategories; therefore, a workflow that (i) constructs capability profiles from evaluation data and (ii) uses these profiles to route each query and optionally invoke verification/critique can outperform a single strong model under comparable or reduced cost.

Project supervision is under Zhen Jia[2]. The reporting structure follows the official midterm template used by Southwest Jiaotong University–Leeds Joint School[3]. fileciteturn0file1

Key benchmark context used in this project: - TRAM benchmark format: MCQ-style tasks, one correct answer per question, with dataset-level splits and a few-shot development set. [4]
- Decoding protocol reference: TRAM’s public evaluation describes greedy decoding (temperature=0) in baseline experiments, informing this project’s later robustness checks. [4]

Overall Arrangement and Progress

The original opening plan emphasized: surveying temporal QA, evaluating representative systems/LLMs on TRAM, performing diagnostic analysis, and designing a workflow-based improvement method. fileciteturn0file0 Midterm progress has prioritized methodological validity (reproducibility, leakage control, auditability) and has produced two completed end-to-end task pipelines (Hour24 and TZ), each with controlled splits, profiles, workflows, and diagnostics.

Progress status summary (midterm).
1) Evaluation infrastructure is operational and reproducible: standardized run artifacts, deterministic configuration snapshots, and scriptable result aggregation.
2) Profile-driven routing is validated on two temporal categories: strongly on Hour24; moderately on TZ.
3) Critic mechanism is empirically characterized:
- Hour24: critic does not trigger; improvements are routing-driven.
- TZ: critic triggers excessively and becomes net harmful.

High-level work packages completed vs ongoing.
- Completed: split-assets pipeline; profile construction; Router-only; Router+GatedCritic v2; statistical reporting (Wilson CI, McNemar) for Hour24; deep audit for router vs critic under non-trigger conditions; TZ evaluation normalization; TZ mechanism diagnostics (breakdown, route_score distribution, gate sweep).
- Ongoing: redesign of critic decision policy and override strategy; expansion to additional TRAM temporal categories; systematic statistical power improvement by increasing evaluation size and repeated trials; demonstration interface planning (required by project description).

Completed Research

Experimental infrastructure and protocol

Benchmark and data protocol. TRAM provides a unified temporal reasoning benchmark with ten tasks and standardized evaluation splits, intended to support comprehensive evaluation across temporal reasoning phenomena. [1] The project operationalizes this by selecting task subsets (e.g., Hour24 and TZ categories) and running controlled split experiments.

Leakage control via split assets (core reproducibility control). For each category study, the pipeline produces a strict split that separates: - profile_build subset: used to compute model profiles and route policies; not used for final reporting.
- report_eval subset: used only for official comparisons and reported metrics.

This separation directly addresses the previously identified risk where development and reporting samples overlapped.

Model profiling (“Profile Layer”). The implemented profile schema (midterm state) includes the following fields, of which category_accuracy is primary for routing with overall_accuracy as fallback: - category_accuracy, overall_accuracy - parse_rate (unspecified values in this report; to be inserted) - format_compliance (unspecified values in this report; to be inserted) - run_count, sample_count, accuracy_std

Workflow orchestration (“Orchestration Layer”). Implemented workflows: - Strong Single: one strong baseline model with fixed prompting and scoring.
- Profile-Router (Router-only): table-driven selection using category-level accuracy; fallback to overall accuracy if missing.
- Profile-Router+GatedCriticV2: Router-only plus a gated critic that can reject/override primary answers; includes logging of trigger and override statistics.

Run artifact standardization (“Reproducible run artifacts”). Each run directory is standardized to contain: - config_snapshot (full config used for the run) - predictions (raw and/or parsed outputs) - sample_manifest (IDs and sampling metadata) - summary.csv - route_summary.csv (for routed workflows; if produced in the run) - run_metadata.json (workflow-level counters: calls, conflicts, overrides, etc.)

Recommended run directory layout (to be filled with actual run IDs).

runs/
  hour24_split/
    split_assets/                # profile_build_ids.json, report_eval_ids.json, split_summary.json
    profile_build/<run_id>/      # summary.csv, predictions, profiles_hour24_split.*
    report_eval/
      single_best_deepseek/<run_id>/
      profile_router/<run_id>/
      profile_router_gatedcritic_v2/<run_id>/
    audits/                      # audit_*.json, audit_*.csv, stats tables
  tz_split/
    split_assets/
    profile_build/<run_id>/
    report_eval/
      single_best_deepseek/<run_id>/
      profile_router/<run_id>/
      profile_router_gatedcritic_v2/<run_id>/
    diagnostics/                 # breakdown, route_score, gate sweep

Concrete deliverables produced to date (key files).
Split assets: - profile_build_ids.json, report_eval_ids.json, split_summary.json - profile_build.jsonl, report_eval.jsonl

Profiles: - Hour24: profiles_hour24_split.json, profiles_hour24_split.csv - TZ: profiles_tz_split.json, profiles_tz_split.csv

Hour24 audit/statistics: - audit_router_vs_critic_v2_summary.json - audit_router_vs_critic_v2_diffs.csv - hour24_split_wilson_ci.csv - hour24_split_paired_contingency.csv - hour24_split_mcnemar.csv - hour24_temp0_repeats_summary.json - hour24_temp0_router_vs_critic_consistency.csv - audit_and_stats_hour24_split.py

TZ diagnostics: - tz_primary_critic_final_breakdown_summary.json, tz_primary_critic_final_breakdown.csv - tz_route_score_distribution.json - tz_gate_sweep.csv - workflow_comparison_tz_split_report.csv - run_metadata.json (critic trigger/override counts)

Missing for final table completion (marked as “unspecified” later): concrete parse_rate, format_compliance, and cost_per_correct per workflow, as well as the actual <run_id> directory names.

Hour24 results and audit with Wilson CI, McNemar, temperature=0 repeats

Experimental setup.
- Category: Hour Adjustment (24h)
- Split: sample_n=100, profile_build=50, report_eval=50
- Candidate model pool for routing: two-model pool (DeepSeek + Doubao), chosen to reduce channel noise from an unstable third provider (not included in the formal comparison pool for this split).

Main results (single report run, n=50).
- Single-Best (DeepSeek): Accuracy 0.94; Avg latency 3.3864s/query
- Profile-Router: Accuracy 0.98; Avg latency 2.3611s/query
- Profile-Router+GatedCriticV2: Accuracy 1.00; Avg latency 2.3904s/query; critic calls = 0

Table 1. Hour24 main results comparison (report_eval, remembering that parse/format/cost are pending insertion).
(Columns marked “unspecified” are required by the reporting table request but were not provided in the midterm assets summary.)

| Workflow | Accuracy | Wilson 95% CI | Parse Rate | Format Compliance | Avg Latency (s/query) | Calls/Query | Cost/Correct |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Single-Best (DeepSeek) | 0.94 (47/50) | [0.8378, 0.9794] | unspecified | unspecified | 3.3864 | 1 (assumed) | unspecified |
| Profile-Router | 0.98 (49/50) | [0.8950, 0.9965] | unspecified | unspecified | 2.3611 | 1 (assumed) | unspecified |
| Profile-Router+GatedCriticV2 | 1.00 (50/50) | [0.9286, 1.0000] | unspecified | unspecified | 2.3904 | 1 (inferred: critic not called) | unspecified |

Paired comparison and significance.
- McNemar(Single vs Router): p=0.625 (not significant at n=50).
- McNemar(Router vs CriticV2): p=1.0 (no evidence of systematic difference; consistent with non-triggering critic).

Table 2. Hour24 paired contingency table (Single-Best vs Profile-Router).
Note: the following contingency is consistent with the reported accuracies and McNemar outcome; please verify against hour24_split_paired_contingency.csv before final submission.

|  | Router Correct | Router Wrong |
| --- | --- | --- |
| Single Correct | 46 | 1 |
| Single Wrong | 3 | 0 |

Mechanism audit (Router-only vs CriticV2, critic_called=0).
A sample-level diff audit established: - Common samples: 50
- Same routed model: 50
- Critic calls: 0
- Mismatches: 1
The mismatch root cause was isolated to primary model output variability under the same prompt, not critic contribution. This directly explains why CriticV2 could score differently from Router-only despite never triggering critic in this task.

Robustness check (temperature=0, three repeats, same report_eval).
To quantify residual non-determinism and ensure stable conclusions: - Single-Best: mean=0.9533, std=0.0115
- Profile-Router: mean=1.0000, std=0.0000
- CriticV2: mean=0.9933, std=0.0115
- Router vs CriticV2 (critic_called=0): same_correct_rate mean=0.9933 (0.98 / 1.00 / 1.00)

Interpretation (Hour24).
Hour24 provides strong midterm evidence that the primary gain is attributable to profile-driven routing (model choice), with critic being unnecessary in this low-error, high-stability subtask; it also demonstrates the practical need for repeated-run controls even with temperature=0 due to residual provider-level variability.

Time Zone Conversion results with profile diagnostics, route_score distribution, gate sweep, and primary/critic/final breakdown

Experimental setup.
- Category: Time Zone Conversion (TZ)
- Category availability: 495 samples, enabling a formal split
- Split: sample_n=100, profile_build=50, report_eval=50

Evaluation normalization fix (critical midterm correction).
A failure mode was detected where models achieved parse/contract correctness but reported accuracy=0, traced to a gold format mismatch: gold labels were formatted as compact textual strings (e.g., “5AMonJuly27,1118”) while the scorer expected HH:MM. The split data was therefore updated to: - preserve gold_original
- add normalized gold in HH:MM format (e.g., “05:00”, “02:16”)

This ensures accuracy reflects the intended answer representation and avoids measurement artifacts.

Profile-build outcomes (sanity check).
After correction, TZ profiles became coherent: - DeepSeek category accuracy ≈ 0.28
- Doubao category accuracy ≈ 0.36
These were used for routing in the subsequent report evaluation.

Main results (TZ report_eval, n=50).
- Single-Best (DeepSeek): acc=0.32, latency=5.7613s/query
- Profile-Router: acc=0.40, latency=3.0130s/query
- Router+GatedCriticV2: acc=0.32, calls/query=2.0, latency=5.3479s/query
- Critic behavior: critic_call_count=50/50, conflict_count=50, override_count=50, arbitration_success_count=1

Table 3. TZ main results comparison (report_eval; Wilson CI computed from n=50).

| Workflow | Accuracy | Wilson 95% CI | Parse Rate | Format Compliance | Avg Latency (s/query) | Calls/Query | Cost/Correct |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Single-Best (DeepSeek) | 0.32 (16/50) | [0.2076, 0.4581] | unspecified | unspecified | 5.7613 | 1 (assumed) | unspecified |
| Profile-Router | 0.40 (20/50) | [0.2761, 0.5382] | unspecified | unspecified | 3.0130 | 1 (assumed) | unspecified |
| Profile-Router+GatedCriticV2 | 0.32 (16/50) | [0.2076, 0.4581] | unspecified | unspecified | 5.3479 | 2.0 | unspecified |

Primary/Critic/Final breakdown (mechanistic diagnosis).
On the 50 report samples:

- Primary correct → Critic makes it wrong: 4

- Primary wrong → Critic fixes to correct: 1

- Primary wrong → Critic still wrong: 30

- Primary correct → Critic still correct: 15

Given override_count=50, final answers follow critic decisions. Net effect is negative: critic reduces the primary’s correctness more often than it repairs it.

Route-score distribution and calibratability.
Route-score diagnostics show route_score is constant at 0.36 for all samples, and the distribution does not differ between primary-correct and primary-wrong cases. Thus, the current route_score_lt gating is effectively a binary switch that cannot support continuous risk-based triggering in TZ. This explains why gating changes lead to a discontinuous jump from “never trigger” to “always trigger.”

Gate sweep.
Empirical sweep confirms: - Threshold ≤ 0.36 → critic_call_rate=0, equivalent to Router-only (calls/query=1), accuracy fluctuating in 0.38–0.46.
- Threshold > 0.36 → critic_call_rate=1, full override (calls/query=2), accuracy degrades to 0.30–0.32.

Table 4. TZ gate sweep summary (cost–accuracy frontier).

| Regime / Setting | Threshold condition | Critic call rate | Calls/Query | Accuracy range (observed) | Interpretation |
| --- | --- | --- | --- | --- | --- |
| Router-only regime | threshold ≤ 0.36 | 0.0 | 1.0 | 0.38–0.46 | Best frontier under current critic behavior |
| Full-critic regime | threshold > 0.36 | 1.0 | 2.0 | 0.30–0.32 | Destructive overrides dominate |
| Best observed point | threshold = 0.30 | 0.0 | 1.0 | 0.46 (23/50) | Achieved by effectively disabling critic |

Interpretation (TZ).
TZ serves as the midterm “stress test” showing that:
1) profile-driven routing retains value (0.40 vs 0.32) while lowering latency;
2) critic improves only 1 sample but damages 4, and therefore needs redesign;
3) route-score is not a usable risk signal for gating in TZ, so “threshold tuning” alone cannot fix critic over-triggering.

Next Work Plan

This plan targets a 4–8 week window (recommended: 8 weeks) to reach a defensible final thesis contribution: a calibrated, evidence-backed workflow that improves temporal reasoning across multiple TRAM categories, with reproducibility and cost–accuracy tradeoff analysis.

Detailed tasks and milestones

Critic mechanism redesign (highest priority).
- Replace “always override on reject” with selective override policies, such as: - override only when critic confidence is high (requires extracting calibrated signals), - adopt “reject → escalate to arbitration” rather than direct replacement, - implement conservative fallback: preserve primary answer when critic lacks clear corrective evidence. - Add critic quality instrumentation: per-sample “critic harm” flags, and breakdown by error types in TZ.

Trigger feature engineering (route_score replacement/augmentation).
Since route_score is constant in TZ, introduce alternative trigger features: - parse confidence (e.g., regex match strength, parse failure indicators), - self-consistency variance (optional: repeated decoding within budget), - disagreement signals (primary vs secondary model disagreement without automatic override), - category-conditioned risk priors from profiles (e.g., expected error rate for each model in TZ-like categories).

Expand evaluation beyond two categories.
Extend split-based evaluation to additional TRAM categories that are expected to stress different temporal abilities (e.g., date computation, duration/relation), aligned with the opening plan. fileciteturn0file0

Strengthen statistical evidence.
- Increase report_eval size where feasible; add repeated runs where provider variability persists. - Apply Wilson CI and McNemar consistently across categories; report both effect size and power considerations.

Demonstration system (required deliverable in project description).
Implement a lightweight demo to visualize: - workflow-level comparisons (accuracy, latency, calls/query), - category-wise profiles, - side-by-side answers from different methods for selected samples, - audit outputs for failure-case inspection.

Timeline and milestone table

Table 5. Eight-week timeline (milestones and deliverables).

| Week | Focus | Key deliverables |
| --- | --- | --- |
| Week 1 | TZ critic harm analysis + override policy redesign | Updated diagnostic reports; redesigned override policy spec; “critic harm rate” table |
| Week 2 | Implement CriticV3 + new trigger signals | run_router_critic_v3.py (or equivalent); logging schema updates; unit tests for gating decisions |
| Week 3 | TZ re-evaluation (split-based) + ablations | workflow_comparison_tz_v3.csv; ablation table (router-only vs router+critic-v3 vs arbitration baseline) |
| Week 4 | Add 1–2 new TRAM categories (formal splits) | Split assets + profiles + first report runs for new categories |
| Week 5 | Full experimental matrix for selected categories | Consolidated results table; per-category profile diagnostics |
| Week 6 | Statistical reporting and error taxonomy | Wilson CI + McNemar tables; error taxonomy labels for sampled failures |
| Week 7 | Demonstration system implementation | Demo UI/backend; visualization dashboards; exported charts |
| Week 8 | Thesis chapter integration + midterm→final packaging | Experimental chapter draft; appendix package; final reproducibility checklist |

Mermaid timeline chart (8-week plan)

gantt
    title 8-Week Plan (Midterm to Next Milestone)
    dateFormat  YYYY-MM-DD
    axisFormat  %m/%d

    section Critic redesign and calibration
    TZ harm analysis + policy spec           :a1, 2026-03-09, 7d
    Implement CriticV3 + trigger features    :a2, after a1, 14d
    TZ re-eval + ablations                  :a3, after a2, 7d

    section Category expansion
    Add new categories (split + profiles)   :b1, 2026-03-30, 14d
    Run experiment matrix + consolidation   :b2, after b1, 14d

    section Reporting and system
    Statistical tables + error taxonomy     :c1, 2026-04-27, 7d
    Demo system + visualisation             :c2, after c1, 7d
    Thesis integration + final packaging    :c3, after c2, 7d

Appendix/figure instructions (for final submission package).
- Include sample-level CSVs (*_breakdown.csv, route_summary.csv, per-sample correctness files) and audit JSONs (audit_*.json) as appendices; these are essential for traceability and for defending mechanism claims.
- Suggested figure list: 1) Category-wise accuracy bar chart (Single vs Router vs CriticV3).
2) Cost–accuracy frontier plot (calls/query vs accuracy) per category.
3) TZ critic harm/confusion matrix: (Primary correct/wrong) × (Critic correct/wrong).
4) Route-score / trigger-feature distribution plots (before and after calibration).
5) Error-type pie chart for TZ failures (e.g., direction errors, date boundary errors, format normalization errors).

Existing Problems and Limitations

Data leakage and evaluation validity. Early development risk of overlap between profile construction and final reporting has been actively addressed through strict profile_build/report_eval split assets. Remaining risk: any inadvertent reuse of report sample IDs in prompt tuning or threshold selection must be systematically prevented via automated checks.

Statistical power. With report_eval n=50 per category in the current midterm state, effect size trends are visible but significance can remain inconclusive (e.g., Hour24 McNemar p=0.625). Larger report sets and/or more categories are needed to claim robust generalization.

Critic calibration (core limitation on hard categories). TZ evidence shows the current critic is net harmful (4 harms vs 1 fix) and triggers/overrides excessively. Improving critic contribution requires both: (i) better when-to-trigger signals and (ii) better what-to-do-after-trigger (override vs escalate vs abstain) policies.

Route_score calibration. The fact that TZ route_score is constant indicates the current scoring proxy lacks discriminative power, making threshold gating ineffective. This motivates redesign of routing confidence estimation and risk-based triggering.

Reproducibility under provider variability. Even with temperature=0.0, residual variability can remain, so repeated-run robustness checks are a required part of the protocol (already demonstrated in Hour24). [4]

Cost metrics are currently unspecified in this report. The reporting tables require Cost/Correct, but currency, token accounting, and per-provider cost details are not provided. Without these, only latency and calls/query can be analyzed.

Model pool scope. Formal split results currently use a two-model pool (DeepSeek + Doubao) due to instability/noise in an additional provider channel under the current protocol. This improves fairness but limits conclusions about larger multi-model pools.

Items needed to finalize the tables for submission (confirmation requested from Mikuu).
1) Confirm that the official project title is exactly “Research on Complex Temporal Reasoning” and the supervisor string should be “Zhen Jia” (or if the school form requires “Zhen Jia + projectNo”).
2) Provide (or paste) per-workflow Parse Rate and Format Compliance for Hour24 and TZ (from summary.csv), and confirm definitions.
3) Provide the cost accounting basis for Cost/Correct (currency, whether it is token-based, per-call, or blended), plus calls used per workflow if not strictly {1,2}.
4) Provide the actual run directory IDs (the <run_id> paths) for the Hour24 and TZ runs so the report can reference fully qualified run folders rather than placeholders. fileciteturn0file1

[1] [2] [3] [4] GitHub - EternityYW/TRAM-Benchmark: TRAM: Benchmarking Temporal Reasoning for Large Language Models (Findings of ACL 2024) · GitHub

https://github.com/EternityYW/TRAM-Benchmark